# AI Tool Allocation Plan

MD-Pro Modernization  |  Streamlit + Databricks SQL Warehouse  |  April – November 2026

Key Constraint on Databricks Assistant - Databricks Assistant is a notebook coding assistant — it cannot read Word manuals, Excel files, screen captures, or VBA macros. - Databricks AI Genie is not suitable for this project: it targets ad-hoc data exploration, whereas this project requires fixed Excel-format report output. - Therefore, Databricks Assistant is only allocated from June onward (ETL coding phase), after data has been loaded into DBFS / Delta Lake.

Part A  —  ETL  (Databricks / PySpark)

| Stage | Period | AI Tool | Role |
| --- | --- | --- | --- |
| Spec Analysis & Reverse Engineering | Apr – May | Claude / GPT-5.4 | Read Word manuals, Excel output samples, VBA macros → extract and structure spec. Databricks Assistant cannot handle these input types. |
| Schema Mapping & Pipeline Design | May – Jun | Claude / GPT-5.4 | Generate draft mapping documents from input materials; design source-to-Delta schema mapping. |
| PySpark ETL Code Generation | Jun – Jul | Databricks Assistant ★ | In-notebook pair programming for PySpark jobs and Delta Lake pipelines. Effective only after data is in DBFS. |
| SQL Query Optimization | Jun – Jul | Databricks Assistant ★ | Query plan analysis, partition tuning, and indexing suggestions directly inside the SQL editor. |
| Data Quality Validation | Jul | Claude Code | Auto-generate validation rules; detect null, type mismatch, and anomalies after migration. |
| Past Data Migration Cleansing | Jun – Jul | Claude Code | Generate cleansing logic for historical data with variations, duplicates, and missing values. |
| ETL Code Review | Jul | Claude | Check Databricks best practices, security, and performance against the generated ETL codebase. |

Part B  —  Web App  (Streamlit)

| Stage | Period | AI Tool | Role |
| --- | --- | --- | --- |
| Screen Spec Analysis | Apr – May | Claude / GPT-5.4 Thinking | Read operation manuals and screen captures → structure report spec and input condition definitions. |
| Streamlit UI Skeleton | Jun – Aug | Claude Code | Generate Streamlit screen code from spec; build dynamic WHERE / JOIN clause from input conditions. |
| Excel Output Code Generation | Jun – Aug | Claude Code | Generate openpyxl output code ensuring cell-level compatibility with legacy MD-Pro output. |
| Automated Excel Verification ★ | Jul – Oct | Claude + pytest + LLM API | Cell-by-cell comparison between legacy and new output; auto-generate diff reports; re-verify on every code change. Highest-priority requirement. |
| UI Review / UX Feedback | Aug – Sep | Claude | Pass screen captures to Claude (Vision skill) to detect layout issues and propose UX improvements. |
| E2E Test Automation | Aug – Oct | Playwright + Claude | Auto-generate UI test scenarios for all 16 reports; run regression on every merge. |
| Performance Testing | Sep – Oct | Claude | Generate concurrent-user load scripts; analyze Databricks cold-start times against agreed thresholds. |

Part C  —  Cross-cutting  (Both Workstreams)

| Stage | AI Tool | Role |
| --- | --- | --- |
| Design Document Generation | Claude / GPT-5.4 | Auto-draft Basic Design and Detail Design documents from spec; keep docs in sync with code changes. |
| Meeting Minutes | Whisper + LLM | Audio → transcript → summarize → extract action items automatically. |
| API Documentation | Sphinx / mkdocs + AI | Auto-generate API and schema docs from code on every build. |
| Test Case Generation | Claude / GPT-5.4 | Generate test cases from spec covering boundary values and condition combinations. |
| CI/CD Evidence Collection | GitHub Actions + LLM | Auto-collect screenshots, logs, and test reports to meet TMN audit and quality gate requirements. |

Model Selection Guide

| Provider | Model | Best Use in This Project |
| --- | --- | --- |
| Anthropic | Claude Sonnet 4.6 | 80% of tasks — code generation, document analysis, Excel verification. Fast and cost-efficient. |
| Anthropic | Claude Opus 4.6 | Complex reasoning — ambiguous spec reverse-engineering, VBA macro analysis, multi-step logic design. |
| OpenAI | GPT-5.3 Instant | Fast lightweight tasks — formatting, summarization, simple extraction. |
| OpenAI | GPT-5.4 Thinking | Second-opinion reasoning on difficult spec gaps; image-capable for screen capture analysis. |
| OpenAI | GPT-5.3-Codex | Optional alternative to Claude Code for ETL and Streamlit coding if team prefers OpenAI stack. |
| Databricks | Databricks Assistant ★ | ETL coding only (Jun–Jul) — PySpark in notebooks, SQL optimization in SQL Editor. Activate after data is in Delta Lake. |

Recommendation - Claude Sonnet 4.6 + Claude Code covers 80% of all tasks. Mix in Claude Opus or GPT-5.4 Thinking only for the hardest spec-analysis tasks in April–May. Avoid maintaining two full AI stacks (Claude + OpenAI) simultaneously — the overhead outweighs the benefit within an 8-month timeline. - Databricks Assistant is the right tool for ETL notebooks, but it must not be mistaken for a document-reading or spec-analysis tool.